CSIT6910 Independent Project Proposal

Name: Ye Huaxiang

Student ID: 21187411

Program: MSc Information Technology, Fall 2025

Project Title: Instance-Optimal DP for SUM Queries over TPC-H – Implementing R2T with PostgreSQL & Python

1. Background & Motivation

TPC-H Q3 is a canonical 3-table join analytical query. We remove its GROUP BY clause and aim to release the total revenue under ε-differential privacy. The R2T algorithm achieves near-instance-optimal error for foreign-key scenarios and can be implemented on top of any RDBMS + LP solver.

2. Target Query (≥3 tables, single aggregate)

3. Objectives

Implement full R2T pipeline: join → LP construction → Laplace noise → max selection.

Verify ε-DP; measure accuracy vs PostgreSQL snapshot every 10 % of updates.

Performance: ≥10 k updates/s on 1 GB TPC-H (scale=1) under 1–8 cores.

4. Timeline (12 weeks)

| Week | Milestone |
| --- | --- |
| 1 | Env setup: PostgreSQL, dbgen, Python, OR-Tools |
| 2 | Minimal R2T prototype on 1-table count |
| 3–4 | Extend to 3-table SUM query; correct LP output |
| 5 | Accuracy test vs PostgreSQL; error ≤5 % |
| 6 | Throughput benchmark (1 M updates, 1 core) |
| 7 | Parallel speed-up 1→2→4→8 cores |
| 8 | Vary ε={0.1,0.5,1,2}; plot error-ε curve |
| 9 | Baseline comparison: naive Laplace & smooth-sensitivity |
| 10 | Optional: MAX query via ShiftedInverse |
| 11 | Write 4–8-page report (figures + discussion) |
| 12 | Record 3-min demo & release GitHub repo |

5. Deliverables

GitHub: code + README + notebook

Report PDF (4–8 pages)

Demo video + slides

6. Supervision

4 scheduled meetings (Wk 2/5/8/11)；Ad-hoc questions via email to Jianzhuo or Prof. Yi